Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 7-03-2026 |
| --- | --- |
| Team ID | SWTID-2026-5604 |
| Project Name | LibSpace |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Backend Configuration | USN-1 | Set up a Node.js application and configure the Express.js server environment | 6 | High | Sri Chandana |
| Sprint-1 | Database Configuration | USN-2 | Establish connection with MongoDB Atlas and configure the database | 6 | High | Sri Chandana |
| Sprint-1 | User Data Model | USN-3 | Develop a User schema and implement password encryption using bcrypt | 8 | High | Sri Chandana |
| Sprint-2 | JWT Authentication | USN-4 | Build APIs for user registration and login with JWT token authentication | 8 | High | Sri Chandana |
| Sprint-2 | Authentication Middleware | USN-5 | Create middleware to verify JWT tokens and secure book-related routes | 6 | High | Sri Chandana |
| Sprint-2 | Book Data Model | USN-6 | Design a Book schema and link it with userId to maintain the User–Book relationship | 6 | High | Sri Chandana |
| Sprint-3 | Book CRUD Features | USN-7 | Implement APIs to add, retrieve, update, and delete book records | 10 | High | Sri Chandana |
| Sprint-3 | Validation & Error Management | USN-8 | Add input validation and implement centralized error handling | 6 | Medium | Sri Chandana |
| Sprint-3 | Logout Feature | USN-9 | Develop a secure mechanism for user logout | 4 | Medium | Sri Chandana |